## Slide 1
Signup Slowdown
& Recovery Plan
Board Review · April 14, 2026
Growth + Product + Platform Engineering
–610
lost signups
Mar 30 – Apr 5

## Slide 2
Agenda
01
Funnel Impact Snapshot
What the data shows
02
Root Causes & Experiments
What we found and tested
03
Recovery Plan & Asks
What we need to decide
DECISION
2

## Slide 3
Visit-to-signup completion dropped 42% during the incident window, recovering to 92% of baseline by Apr 12.
Chart: 
| 3/23 | 3/24 | 3/25 | 3/26 | 3/27 | 3/28 | 3/29 | 3/30 | 3/31 | 4/1 | 4/2 | 4/3 | 4/4 | 4/5 | 4/6 | 4/7 | 4/8 | 4/9 | 4/10 | 4/11 | 4/12
Visit->Complete % | 5 | 5 | 4.8 | 5 | 4.9 | 4.7 | 4.7 | 3.6 | 3.3 | 3 | 3 | 2.9 | 3 | 3 | 4 | 4.2 | 4.5 | 4.5 | 4.6 | 4.5 | 4.5
Mobile Error % | 0.8 | 0.7 | 0.8 | 0.7 | 0.7 | 0.9 | 0.9 | 3.9 | 4.8 | 5.5 | 5.8 | 6.1 | 5.9 | 5.6 | 2.8 | 2.1 | 1.6 | 1.3 | 1.1 | 1 | 0.9
-42%
conv rate WoW
-610
Mar 30-Apr 5
$184k
if unresolved 30d
Source: signup_funnel_daily.csv | Mar 23 - Apr 12 2026
3

## Slide 4
Root Causes,
Experiments
& Recovery Plan
From diagnosis to action in 7 days.
Mar 30
Incident detected
Apr 6
Rollback deployed
Apr 10
Conversion at 4.6%
Apr 20
Target: stabilize >= 4.6%
4

## Slide 5
Mobile form regression was the primary driver; four targeted fixes have recovered conversion to 92% of baseline.
Root Causes
HIGH
Mobile form regression (web-2419)
Error rate <1% -> 6%
MED
Identity API latency spike
Page load 2.2s -> 4.2s
MED
Welcome-email delivery delay
Activation_7d -9%
Experiment Results
EXP-117
Rollback mobile validator
Error 5.6->2.8%
KEEP
EXP-118
Async prefill + debounce
Completion +0.3pp
SHIP
EXP-119
Identity API fallback
p95 3.8->2.5s
KEEP
EXP-120
Welcome-email retry
Activation +4.1%
CONT
14-Day Recovery Plan
Priya
Stabilize conv >= 4.6% for 7d
Apr 20
Leo
Harden mobile path (err <= 1.2%)
Apr 18
Marta
Canary gate on conv dip >10%
Apr 22
Sam
Exec check-ins Tue/Fri -> May 1
Ongoing
5

## Slide 6
Recommendations & Executive Asks
Situation Summary
610 signups lost (-42% conversion) during Mar 30 - Apr 5
Primary cause: mobile form regression in web-2419 deploy
Four experiments deployed; conversion at 4.5% and climbing
Estimated Q2 pipeline risk of $184k now materially reduced
Asks for the Board
1
Approve 2-week on-call support for Growth Engineering
2
Approve 1 QA automation contractor for mobile funnel tests
3
Hold paid acquisition spend flat until conversion floor is stable
Next Check-in: Tuesday Apr 21 | Success KPI: Visit->Complete >= 4.6% for 7 consecutive days | Weekly signups back to pre-incident baseline (+2% buffer)
6