# Incident Summary — Support Platform Auth Outage

Date: 2026-04-14 | Prepared for: COO Review | Classification: Internal – Confidential

# 1. Incident Window

| Detection | 07:58 PT — Datadog SEV-2 alert on API error rate (4.8 %) |
| --- | --- |
| Escalation to SEV-1 | 08:07 PT — War room opened by Incident Commander |
| Mitigation Start | 08:31 PT — Rollback canary deployed to 30 % traffic |
| Stable State | 09:12 PT — Auth latency returned to normal operating range |

# 2. Root Cause

Known cause: A misconfigured auth-cache TTL in the us-east app cluster caused token-refresh calls to time out under load. The faulty configuration was deployed as part of a routine infrastructure change the prior evening (2026-04-13 22:15 PT).

Pending validation: Engineering is confirming whether secondary read-replica failover contributed to the elevated timeout duration. Full root-cause analysis is due by 2026-04-17.

# 3. Scope of Impact

• Ticket surge ratio: 3.0x above pre-outage baseline

• Peak open backlog: 215 tickets (Δ 154 above baseline)

• CSAT drop: 11.6 percentage points at trough (82.4 % vs 94.0 % baseline)

• Total escalations during incident window: 29

• Impacted enterprise MRR exposure: $844,600

• 4 enterprise accounts escalated via CSM channel

• Average degradation per affected account: 38.5 minutes

# 4. Response Actions & Ownership

| Time (PT) | Severity | Action | Owner |
| --- | --- | --- | --- |
| 07:58 | SEV2 | API error-rate alert triggered at 4.8% | SRE On-Call |
| 08:03 | SEV2 | Spike in login and ticket-portal failures reported | Tier1 Lead |
| 08:07 | SEV1 | Incident declared and war room opened | Incident Commander |
| 08:11 | SEV1 | Auth token refresh calls timing out in us-east app cluster | Platform Engineer |
| 08:16 | SEV1 | 3 enterprise accounts escalated via CSM channel | Support Manager |
| 08:22 | SEV1 | Hotfix branch created to rollback auth cache config | Backend Lead |
| 08:31 | SEV1 | Rollback deployed to 30% traffic canary | Release Engineer |
| 08:38 | SEV2 | Error rate drops from 6.2% to 2.1% after canary | Incident Commander |
| 08:44 | SEV2 | Rollback expanded to 100% production traffic | Release Engineer |
| 08:55 | SEV2 | New failure-related tickets flatten and backlog starts clearing | Tier1 Lead |
| 09:12 | SEV3 | Auth latency back to normal operating range | SRE On-Call |
| 09:37 | SEV3 | Incident moved to monitoring state and comms drafted | Incident Commander |
| 10:18 | SEV4 | Customer-facing status update published | Comms Lead |

# 5. Immediate Next Steps (7-Day Window)

Complete full root-cause analysis by 2026-04-17.

Deploy permanent auth-cache fix with config-guard validation by 2026-04-18.

Run load-test regression on auth refresh path by 2026-04-19.

Publish customer postmortem on status page by 2026-04-16.

Conduct support debrief and update escalation playbook by 2026-04-20.

Present final findings to COO/VP Engineering by 2026-04-21.